## Slide 1: Digitization and Modernization of Estonian Railways 2019 - 2028
Infrastructure modernization projects
and the gradual transition to modern technologies
Märt Ehrenpreis
V.0201-20F

## Slide 2: Agenda
Basic network and maintenance information
Modernization of the Control Command and Signalling system
Railway electrification
Summary of major projects

## Slide 3: Basic network and maintenance information
  Points: 1195 pcs
  Signals: 2080 pcs
  Automatic block lines: 480 km
  Level crossings: 152 pcs
  Hot-Boxes: 29 pcs
  Network: 1219 km
  Mainlines: 795 km
  Electrified track: 130 km
  Platforms: 129 pcs
  Stations: 61 pcs
  Maximum speed: 120 km/h
  Employees ca: 700
  ISO 9001:2018
  ISO 14001:2018

## Slide 4: Modernization of the Control Command and Signalling system
2019 - 2027

## Slide 5: Current status of the modernization of CCS
Chart: 
| 1st Qtr | 2nd Qtr
Sales | 14 | 86
Need to modernize
Modernization in progress or ready
%

## Slide 6: Modernization of railway safety equipment and peripheral systems 2019 - 2027
Stage 0 (2019 - 2020)
Preparation of technical concept and project documentation
Stage 1 (2020 - 2024)
Modernization of signalling system and creation of conditions for the deployment of ERTMS
Stage 2 (2021 - 2024)
Modernization of signalling system and creation of conditions for the deployment of ERTMS
Stage 3 (2025 - 2027)
Deployment of ERTMS (ETCS L1 FS / LS)
FOUNDATION

## Slide 7: Stages of modernization
Line 2
Line 1
Line 3
Line 4
Line 5
Line 6
Line 7
Eesti Raudtee
Edelaraudtee
Rail Baltica
Helsinki–Tallinn tunnel
Stage1 (2020 - 2024) Line 2, 3, 4, 6
Stage 2 (2021 - 2024) Line 1, 5
Stage 3 (2025 - 2027) Gradual introduction of ETCS systems throughout the railway network

## Slide 8: Concept of modernization of signalling system
The modernization is to be carried out as separate sub-projects to allow the CCS suppliers to focus on their core competencies (e.g. the construction of equipment facilities is procured separately and is not the responsibility of the system suppliers)
Modernization work will start parallelly on different sections of the track
Open information session for system vendors
Project related news on our company´s website https://www.evr.ee/et/ettevottest#uudised
Information on the project concept and a list of individual projects can be found in the National Procurement Register https://riigihanked.riik.ee/rhr-web/#/

## Slide 9: Railway electrification
2020 - 2028

## Slide 10: Further electrification of the rail network 2020 - 2028
3 kV DC substation
25 kV AC substation
3 kV DC electrified track
25 kV AC electrified track
non electrified track
Raasiku
Tapa
Püssi
Oru
Jõgeva
Tartu
Põlva
Sangaste
Järve
Keila
Riisipere
Line voltage: 25 kV AC (West from Tallinn 3 kV DC)
Power supply for substations: 110 kV network
Design speed of the electrified line: 160 km/h
Stations: 47 pcs

## Slide 11: Major projects in the modernization period 2019 - 2028
Signalling system modernization
Railway electrification
Automation of traffic control and scheduling
Telecommunication networks EN 50159 conformity assessment and modernization
GIS track-based asset management system
Automation of maintenance process tracking and fault statistics based training system

## Slide 12
Notes: Kokkuvõte

## Slide 13
Thank you!
evr.ee